PURPLEWASP

# NIST Cybersecurity Framework 2.0 First-Time Implementation Handbook

A practical guide to Organizational Profiles, outcomes, gaps, improvements and Tiers

| Audience | Organisations adopting NIST CSF 2.0 for the first time; security, risk, IT and executive teams |
| --- | --- |
| Baseline date | 18 September 2026 |
| Status | Current documentation baseline |
| Product scope | PurpleWASP compliance and shared Control Management architecture |

Framework implementation decisions should always be validated against the current authoritative scheme/framework material and, where applicable, the independent assessor or service auditor.

# Document map

1. What CSF 2.0 is and is not

2. Understand the Core

3. Build the implementation team

4. Choose Profile scope

5. Inventory requirements and context

6. Create the Current Profile

7. Create the Target Profile

8. Perform gap analysis

9. Connect Controls and assurance

10. Build the improvement plan

11. Use Implementation Tiers correctly

12. Use PurpleWASP step by step

13. Example 90-day implementation

14. Operating cadence

15. Common mistakes

16. Master checklist

17. References

# 1. What CSF 2.0 is and is not

NIST CSF 2.0 is a voluntary, outcome-based framework for understanding, assessing, prioritising and communicating cybersecurity risk. It is designed for organisations of any size, sector or maturity. It tells you what cybersecurity outcomes to consider; it generally does not prescribe one mandatory technology or control implementation for achieving them.

Not a certification score NIST does not define an official CSF “percentage compliant” score. PurpleWASP Current/Target percentages are internal visualisations of Profile outcome assessments and must not be presented as NIST certification, conformance or maturity grades.

# 2. Understand the Core

| Function | Purpose |
| --- | --- |
| GOVERN (GV) | Establish cybersecurity risk strategy, policy, roles, oversight and supply-chain governance. |
| IDENTIFY (ID) | Understand assets, risks and improvements. |
| PROTECT (PR) | Use safeguards to manage cybersecurity risk. |
| DETECT (DE) | Find and analyse possible cybersecurity events. |
| RESPOND (RS) | Take action regarding detected incidents. |
| RECOVER (RC) | Restore assets/operations and communicate recovery. |

The complete CSF 2.0 Core used by PurpleWASP contains 6 Functions, 22 Categories and 106 Subcategory outcomes.

# 3. Build the implementation team

| Role | Primary responsibility |
| --- | --- |
| Executive sponsor / risk owner | Sets priorities, risk appetite/resources and approves Target Profile direction. |
| CSF programme lead | Owns Profile scope, assessment consistency and action plan. |
| Security/IT leads | Provide technical Current-state evidence and implement improvements. |
| Business/service owners | Define mission, critical services, dependencies and acceptable risk. |
| Risk/legal/compliance/procurement | Provide requirements, supplier and regulatory context. |
| Control owners | Operate safeguards and maintain evidence/tests/issues in PurpleWASP. |

# 4. Choose Profile scope

Do not force every environment into one Profile. NIST allows organisations to create multiple Organizational Profiles. Choose the scope that can be meaningfully assessed and improved: whole organisation, business unit, product/service, system, programme or another bounded context.

Name an accountable Profile owner.

Identify critical business processes and assets in scope.

Document regulatory/contractual requirements.

Document threat and risk context.

Record important suppliers/dependencies.

Decide whether another Community Profile is relevant as an input to the Target Profile.

# 5. Inventory requirements and context

Before scoring outcomes, collect the drivers that determine what “good” means for this Profile: mission objectives, stakeholder expectations, legal/contractual obligations, threat intelligence, enterprise risks, architecture and leading practices. NIST’s Profile guidance specifically uses this context to tailor and prioritise Core outcomes.

# 6. Create the Current Profile

For each applicable Subcategory, record whether and how the outcome is currently achieved. Use evidence and Control assurance rather than aspiration. In PurpleWASP the assessment states are internal implementation characterisations: Not Assessed, Not Achieved, Partially Achieved, Largely Achieved and Achieved.

Mark outcomes Not Applicable only with a defensible scope/risk rationale.

Use current organisation Controls and evidence as supporting context.

Record notes explaining the assessment, especially where coverage is partial.

Prioritise verification of critical outcomes rather than spending equal effort on every outcome immediately.

# 7. Create the Target Profile

The Target Profile describes the desired outcomes selected and prioritised to meet cybersecurity risk-management objectives. It should reflect anticipated requirements, technology changes, threats and business priorities—not simply “100% everywhere”.

Set Target state for applicable outcomes.

Assign priority based on business/risk impact.

Document why the Target differs from Current.

Use resource constraints and risk treatment choices explicitly rather than hiding them in the score.

# 8. Perform gap analysis

Current Profile  →  Target Profile  →  Gap  →  Priority / risk context  →  Action plan

A gap is not automatically a failure; it is a difference between current and desired posture that management should evaluate and prioritise. Concentrate first on gaps tied to high-impact services, material threats, legal/contractual obligations or major enterprise risks.

# 9. Connect Controls and assurance

PurpleWASP maps NIST outcomes to reusable canonical Controls, then lets the organisation explicitly map its adopted organisation Controls. Use mapping strength (full/partial/supporting) and the actual assurance state rather than assuming any mapping proves the outcome is achieved.

| Assurance source | Question it answers |
| --- | --- |
| Implementation status | Is the organisation Control deployed/operating in the relevant scope? |
| Evidence/documents | Is there current support for the stated operation/design? |
| Assessment | What formal conclusion has been recorded? |
| Tests/test runs | Has operation been evaluated and with what result? |
| Risk links | Which risks is the Control intended to treat/monitor? |
| Issues/exceptions | What known deficiencies or approved deviations remain? |

# 10. Build the improvement plan

Turn prioritised gaps into owned, dated actions linked to one or more Profile outcomes. An action completing should not automatically mark an outcome Achieved; management should reassess the Current Profile after verifying the improvement works.

Write the expected cybersecurity/business benefit.

Assign an accountable owner and realistic due date.

Link supporting outcomes.

Track blocked/in-progress/completed status.

Verify completion with evidence/testing, then reassess the outcome.

# 11. Use Implementation Tiers correctly

The four Tiers are Partial (1), Risk Informed (2), Repeatable (3) and Adaptive (4). NIST describes Tiers as context for the rigor of cybersecurity risk governance and management; they can inform Current and Target Profiles. They should not be converted into a maturity percentage or used as a simplistic scorecard.

# 12. Use PurpleWASP step by step

Profile & Scope  →  Current & Target  →  CSF Core  →  Gap Analysis  →  Improvement Plan  →  Implementation Tiers  →  Reports

| Workspace | Use |
| --- | --- |
| NIST Dashboard | Profile Current/Target visualisation, Function roll-ups, drivers, actions and Tiers. |
| Profile & Scope | Create multiple Profiles and define business/system/service/custom scope. |
| Current & Target | Assess applicability, Current state, Target state, priority and notes for all outcomes. |
| CSF Core | Browse/search the full Core with Control coverage and Profile context. |
| Gap Analysis | See applicable outcomes where Target is above Current. |
| Improvement Plan | Create/link owned actions to outcomes. |
| Implementation Tiers | Record Current/Target Tier assessments with rationale/evidence notes. |
| Reports | Generate an executive Profile summary and printable view. |

# 13. Example 90-day implementation

| Period | Activities | Output |
| --- | --- | --- |
| Days 1–15 | Executive sponsorship, Profile scope, mission/requirements/threat/risk context | Approved Profile scope and owners. |
| Days 16–35 | Assess high-priority Current outcomes, validate mappings/Controls | Credible Current Profile baseline. |
| Days 36–50 | Define Target outcomes/priorities and Tier context | Target Profile and prioritisation rationale. |
| Days 51–65 | Gap analysis and action design | Owned improvement backlog. |
| Days 66–90 | Implement first improvements, gather assurance, reassess | Demonstrable movement toward Target Profile. |

# 14. Operating cadence

Monthly: review high-priority gaps/actions and material assurance changes.

Quarterly: reassess selected outcome groups/Functions and update priorities based on threats/risks.

After major change/incident: reassess affected Profile scope/outcomes.

At least annually: review Profile scope, Current/Target state, Tiers and business/regulatory context.

# 15. Common mistakes

Treating the CSF as a checklist where every outcome must be equally applicable.

Using one enterprise Profile for unrelated environments that have different risks and targets.

Calling PurpleWASP’s internal percentage a NIST score.

Converting Tier 1–4 directly into maturity percentages.

Assuming a canonical mapping proves implementation/effectiveness.

Closing an improvement action and automatically marking the outcome Achieved without verification.

# 16. Master checklist

Profile scope and owner are defined.

Mission/business, regulatory/contractual, threat and risk context is recorded.

Applicable outcomes have a Current assessment and rationale.

Target states and priorities reflect business/risk goals.

Organisation Controls are explicitly mapped where relied on.

Assurance evidence/tests/issues are reviewed for critical outcomes.

Current-to-Target gaps are prioritised.

Improvement actions have owners, dates and benefits.

Current and Target Tiers are recorded with rationale, separately from percentages.

Progress is periodically reassessed and communicated through reports.

# References and source baseline

PurpleWASP product baseline: current resource package, Compliance modules, Control Management integration, and the NIST CSF 2.0 v1 revised database / v2 UI packages supplied for this documentation set.

1. NIST — The Cybersecurity Framework (CSF) 2.0. https://www.nist.gov/publications/nist-cybersecurity-framework-csf-20

2. NIST SP 1301 — Creating and Using Organizational Profiles. https://csrc.nist.gov/pubs/sp/1301/final

3. NIST SP 1302 — Using the CSF Tiers. https://csrc.nist.gov/pubs/sp/1302/final

4. NIST — CSF 2.0 Profiles. https://www.nist.gov/cyberframework/profiles

5. NIST — CSF FAQs. https://www.nist.gov/cyberframework/faqs

External sources were checked against the public material available on 18 September 2026. Framework and certification schemes evolve; confirm the current version before a new assessment, examination or certification cycle.